# QA Capstone Assignment – Test Plan

## Scenario

## The system we are testing is an online shopping website, where users can log in, browse products, add items to their cart, and complete their purchase.

## For this phase of testing, we are focusing on these main features:

## •Logging in and user authentication.

## •Browsing products and viewing product details.

## •Using the shopping cart (adding items, removing items, and changing quantities).

## •Going through the checkout process, including reviewing the cart and seeing the                        order confirmation.

## Test Plan

### 1) Scope & Objectives

Scope: This test plan is designed to verify the main e-commerce features of the SauceDemo web application. It covers key user flows such as logging in, browsing products, adding items to the shopping cart, and completing the checkout process up to order confirmation. The testing scope is limited to the web user interface only.
Objectives:

- Validate that core user journeys (login, shopping, checkout) function correctly and consistently.

- Identify and document defects with clear reproduction steps and evidence.

- Develop maintainable UI automation scripts for critical web flows.

- Deliver a professional QA portfolio including evidence, reports, and actionable recommendations.

In-scope:
• Web UI (Sauce Demo): login (valid/invalid), product browsing, search, add/remove cart items, checkout workflows, order history.
• UI Automation: automation of ≥8 critical flows (login, add to cart, checkout, etc.) using Selenium.
• Defect Logging: documentation of ≥8 defects with severity/priority and reproduction steps.

Out-of-scope:

•API Testing.
• Security testing.
• Backend integration testing.
• Mobile application testing.

### 3) Assumptions & Dependencies

Assumptions:
• Automation scripts are expected to run smoothly on the supported browser (Edge) without significant compatibility issues.
• Test accounts and login credentials will remain valid and available throughout the testing period.
• All testing will be conducted using test data only, with no real customer or payment information involved.

Dependencies:
• Availability of Sauce Demo Web UI.
• The checkout process uses a third-party payment gateway in sandbox mode.
• Stable internet connection for UI automation runs.

### 4) Test Approach (levels + types)

Levels:

- System Testing: Full validation of the SauceDemo against functional and non‑functional requirements.

- Acceptance Testing: Final validation of critical user journeys (login, shopping, checkout, order history) to confirm readiness for stakeholders.

Types:

• Functional Testing: Ensure core features work as expected.
• Negative Testing: Check how the system behaves when invalid or unexpected inputs are used.
• Automation Testing: Use Selenium to automate at least 8 critical user flows for reliable regression and repeatable testing.
• Regression Testing: Re-run key scenarios after fixes or updates to make sure existing functionality remains stable.
• Usability Testing: Perform informal checks to evaluate ease of navigation and clarity of error messages.
• Manual Testing: Conduct hands-on testing for detailed validation of user interactions and overall UI behavior.

5)Techniques:
• Equivalence Partitioning (EP): Group inputs into valid and invalid cases, such as correct vs. incorrect login credentials, or valid vs. invalid product IDs in API requests.
• Boundary Value Analysis (BVA): Focus on edge values, like cart quantity limits (for example: 0 items, 1 item, and the maximum allowed).
• State Transition Testing: Verify user flows as they move between states (Login → Browse → Add to Cart → Checkout → Order Confirmation).


6) Environment & Tools

Environment:

- Operating System: Windows 11.

- Browsers: Edge (latest).

- Network: Stable internet connection.

- Test Data: provided by the website.

- Testing will be performed on: https://www.saucedemo.com/

Tools:

- UI Automation: Selenium.

### 7) Defect Management Process

Workflow: New → Triaged → Assigned → Fixed → Retest → Closed.

Defect Severity
• Critical: Prevents core functionality from working, such as user login or completing checkout.
• High: A major feature behaves incorrectly and has no acceptable workaround.
• Medium: The feature works, but with limitations or incorrect behavior.
• Low: Minor UI or cosmetic issues that do not affect functionality.

Defect Priority
• High: Must be resolved before the release.
• Medium: Should be fixed before release if time permits.
• Low: Can be postponed to a future release.

### 8) Schedule & Resources

Resources:
• QA Engineer (Rania Hasan) – responsible for all tasks (design, execution, automation, reporting, defect management).

Schedule:
 • Day 1–2: Finalize the test plan (scope, approach, environment, and tools).
• Day 3–4: Design and document test cases.
• Day 5–6: Execute manual test cases and log defects.
• Day 7–8: Run Selenium automation scripts.
• Day 9–10: Regression testing and defect re-testing.
• Day 11: Prepare the final report, metrics, and stakeholder presentation.
• Buffer: 1 extra day reserved for unexpected delays (downtime, tool issues, or additional fixes).

9) Risks & Mitigation

| Risk | Mitigation Strategy. |
| --- | --- |
| Environment downtime | Perform tests during non-peak periods. |
| Tool issues | Rely on backup scripts or switch to manual execution |
| Limited Time | Target critical workflows for testing |

### 10) Entry/Exit Criteria & Sign-off

Entry:

- Build a deployed and accessible.

- Smoke tests passed.

- Test data prepared.

Exit:

•All planned test cases have been executed.

•All critical and high-severity defects have been identified and documented.

•Test results and supporting evidence have been completed and reviewed

Sign‑off:

- Project Instructors (final approval authority).

11)Test Scenarios (Happy /Negative):

| Scenarios | Happy | Negative |
| --- | --- | --- |
| Sort by Name (Z → A) | User selects “Name (Z to A)” → Products displayed in descending alphabetical order. | Sorting option selected but order is incorrect (e.g., mixed sequence). |
| Cart | User adds valid product to cart → cart updates with correct quantity and price. | User tries to add product with quantity > min allowed → system prevents action, error shown. |
| Checkout | User completes checkout with valid payment details → order confirmation generated. | User enters invalid card details → payment fails, error message displayed. |
| Login | User logs in successfully using valid credentials. | User enters invalid credentials → login fails, and error message is shown. |
| Product Listing | User views the product listing page without errors. | Product page fails to load or shows an error. |
| Product Details | User opens a product details page successfully. | Product details page does not load or shows missing info. |
| Order confirmation page | Confirmation page shows “Back Home” work button. | “Back Home” button doesn’t work → user stuck on confirmation page. |
| Sort by Price (Low → High) | User selects “Price (low to high)” → Products displayed from cheapest to most expensive. | Sorting applied but prices not ordered correctly (e.g., $49.99 before $9.99). |
| Sort by Price (High → Low) | User selects “Price (high to low)” → Products displayed from most expensive to cheapest. | Sorting applied but order is wrong (e.g., $9.99 shown before $49.99). |
| Order confirmation | User completes checkout → sees “Thank you for your order” message. | Confirmation page fails to load → blank or error screen. |